# Rising Waters: A Machine Learning Approach to Flood Prediction

# Initial Project Planning Template

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | Collect flood prediction dataset from Kaggle | 3 | High | Dharani | 14-06`-2026 | 16-06-2026 |
| Sprint-1 | Data Analysis | USN-2 | Perform EDA and visualization | 3 | High | Lahari | 14-06`-2026 | 16-06-2026 |
| Sprint-2 | Data Preprocessing | USN-3 | Clean dataset and handle missing values | 3 | High | Bhavana | 18-06`-2026 | 20-06-2026 |
| Sprint-2 | Model Building | USN-4 | Train Decision Tree model | 2 | Medium | Mujib | 18-06`-2026 | 20-06-2026 |
| Sprint-2 | Model Building | USN-5 | Train Random Forest model | 2 | Medium | Mujib | 18-06`-2026 | 21-06-2026 |
| Sprint 3 | Model Building | USN-6 | Train KNN model | 2 | Medium | Lakshmi | 21-06`-2026 | 22-06-2026 |
| Sprint 3 | Model Building | USN-7 | Train XGBoost model | 4 | High | Dharani | 21-06`-2026 | 23-06-2026 |
| Sprint 3 | Model Evaluation | USN-8 | Compare all models | 3 | High | Lahari | 23-06`-2026 | 24-06-2026 |
| Sprint 4 | Flask Development | USN-9 | Create Flask web application | 4 | High | Dharani | 24-06`-2026 | 27-06-2026 |
| Sprint 4 | Testing | USN-10 | Test prediction accuracy | 3 | High | Team | 27-06`-2026 | 29-06-2026 |
| Sprint 5 | IBM Cloud | USN-11 | Deploy application | 3 | Medium | Dharani | 30-06`-2026 | 01-07-2026 |
| Sprint 5 | Documentation | USN-12 | Prepare project report | 2 | High | Team | 30-06`-2026 | 01-07-2026 |